# OPSWAT Proof of Value Plan & Success Criteria

Critical Infrastructure Protection — Template v4.0

| Client / Organisation | [Customer Name] |
| --- | --- |
| Engagement Type | Proof of Value (PoV) |
| OPSWAT Account Executive | [AE Name] |
| OPSWAT Solutions Engineer | [SE Name] |
| PoV Start Date | [DD/MM/YYYY] |
| PoV End Date | [DD/MM/YYYY] |
| Document Version | v4.0 — Template |
| Classification | Confidential |

#### 1. Executive Summary

This Proof of Value (PoV) document defines the objectives, scope, success criteria, and evaluation plan for [Customer Name]’s assessment of the OPSWAT Critical Infrastructure Protection (CIP) platform. The engagement is designed to demonstrate measurable, tangible value in addressing [Customer Name]’s specific security requirements and operational challenges within their IT and/or OT environment.

OPSWAT is a global leader in Critical Infrastructure Protection, providing Deep Content Disarm and Reconstruction (Deep CDR), multi-engine anti-malware scanning, secure managed file transfer, and passive OT/ICS network monitoring. This PoV will validate how these capabilities address the customer’s identified risk areas and compliance obligations.

The PoV will be conducted over [X] weeks within [Customer Name]’s environment. OPSWAT will provide all necessary software, licences, and technical expertise to execute the agreed test scenarios. Both parties commit to transparent communication, weekly progress reviews, and a formal close-out meeting at which results will be agreed and signed off jointly.

#### 2. OPSWAT Products in Scope

The following OPSWAT products are included in this evaluation:

| Product / Module | Version | Purpose / Description |
| --- | --- | --- |
| [Product] | [ver] | [Description] |
| [Product] | [ver] | [Description] |
| [Product] | [ver] | [Description] |
| [Product] | [ver] | [Description] |
| [Product] | [ver] | [Description] |

#### 3. Customer Environment & Infrastructure

###### 3.1 Environment Overview

Provide a concise description of the customer’s environment: IT/OT segmentation, existing security tooling, industry vertical, and any applicable regulatory requirements (e.g., NERC CIP, IEC 62443, NIS2, NIST CSF, TSA Security Directives).

###### 3.2 Infrastructure Details

| Parameter | Details |
| --- | --- |
| Operating Systems | [e.g., Windows 10/11, Windows Server 2019, Linux RHEL] |
| Network Architecture | [e.g., Flat / Segmented IT-OT / Air-gapped OT zone] |
| Existing Security Stack | [e.g., CrowdStrike, Palo Alto, Splunk SIEM, Nessus] |
| Approximate Endpoint Count | [Number] |
| Internet Connectivity | [Connected / Air-gapped / Hybrid] |
| Virtualisation Platform | [e.g., VMware ESXi 7.0, Hyper-V, Nutanix, Bare metal] |
| Active Directory / LDAP | [Yes / No — domain name if applicable] |
| SIEM Platform | [e.g., Splunk, Microsoft Sentinel, IBM QRadar — or None] |

#### 4. Business Challenges, Objectives & Value Outcomes

###### 4.1 Business Challenges

List the challenges identified during pre-PoV discovery sessions. This PoV should be designed to address and validate a solution to each:

[Challenge 1 — captured during discovery]

[Challenge 2]

[Challenge 3]

[Add further challenges as required]

###### 4.2 Business Value Outcomes & KPIs

Link each business objective to a measurable outcome. Capture the baseline metric agreed pre-PoV, the target outcome during the PoV, and the evidence source used for close-out reporting.

| Business Objective | KPI / Metric | Baseline (today) | Target (PoV) | Evidence Source |
| --- | --- | --- | --- | --- |
| [Objective] | [KPI] | [Baseline] | [Target] | [Source] |
| [Objective] | [KPI] | [Baseline] | [Target] | [Source] |
| [Objective] | [KPI] | [Baseline] | [Target] | [Source] |

#### 5. Scope

###### 5.1 In Scope

List what the PoV will cover. Examples might include the OPSWAT products deployed, integrations enabled for the duration of the PoV, workflows configured, and deliverables provided.

[In-scope item 1]

[In-scope item 2]

[Add further in-scope items as required]

###### 5.2 Out of Scope

Explicitly list what the PoV will NOT cover. Anything excluded here can be discussed as a future phase.

[Out-of-scope item 1]

[Out-of-scope item 2]

[Add further exclusions as required]

#### 6. Assumptions & Dependencies

The PoV plan is contingent on the assumptions below holding true. Any deviation should be raised immediately via the escalation path (Section 13) as it may impact timeline or success criteria.

| # | Assumption / Dependency | Owner / Notes |
| --- | --- | --- |
| 1 | [Assumption / dependency] | [Owner] |
| 2 | [Assumption / dependency] | [Owner] |
| 3 | [Assumption / dependency] | [Owner] |
| 4 | [Assumption / dependency] | [Owner] |

#### 7. Success Criteria

The PoV is considered successful when all Must-have criteria are scored Met and at least [X]% of Should-have criteria are scored Met or Partial. Results are signed off by both parties at the close-out meeting. Each criterion uses the customer’s own data where practical.

###### 7.1 Verdict Definitions

| Verdict | Definition |
| --- | --- |
| Met | Criterion achieved against the quantified threshold using the agreed test method; evidence captured and reviewed jointly. |
| Partial | Criterion achieved in principle but threshold not fully met, OR met under restricted conditions (e.g., reduced dataset). Documented with rationale and remediation path. |
| Not Met | Criterion could not be validated within the PoV window. Documented with root cause and recommended next step (re-test, scope change, future phase). |

###### 7.2 Priority Definitions

| Priority | Definition |
| --- | --- |
| Must-have (M) | Critical for go/no-go. A Not Met verdict on any Must-have criterion is a failed PoV unless explicitly waived in writing by both parties. |
| Should-have (S) | Important to value case but not blocking. Partial is acceptable with a documented remediation plan. |
| Could-have (C) | Nice-to-have demonstration. Optional, captured for completeness. |

###### 7.3 Success Criteria Matrix

Each criterion is agreed jointly with the customer during the Week 0 pre-kick-off session, including a quantified threshold against which the result is judged.

| # | Pri. | Success Criterion | Validation Method | Threshold / Target | Verdict |
| --- | --- | --- | --- | --- | --- |
| 1 | [M/S/C] | [Success criterion] | [How will this be tested?] | [Quantified threshold] | [ ] M [ ] P [ ] NM |
| 2 | [M/S/C] | [Success criterion] | [How will this be tested?] | [Quantified threshold] | [ ] M [ ] P [ ] NM |
| 3 | [M/S/C] | [Success criterion] | [How will this be tested?] | [Quantified threshold] | [ ] M [ ] P [ ] NM |
| 4 | [M/S/C] | [Success criterion] | [How will this be tested?] | [Quantified threshold] | [ ] M [ ] P [ ] NM |
| 5 | [M/S/C] | [Success criterion] | [How will this be tested?] | [Quantified threshold] | [ ] M [ ] P [ ] NM |

#### 8. Exit Criteria & Failure Definition

To close out the PoV cleanly both parties must explicitly agree against the criteria below.

###### 8.1 PoV Pass / Fail Rubric

| Outcome | Definition |
| --- | --- |
| Pass | All Must-have criteria scored Met. At least [X]% of Should-have criteria scored Met or Partial. Joint sign-off in Section 22. |
| Conditional Pass | All Must-have criteria scored Met or Partial with a written remediation plan agreed by both parties. Conversion proceeds with conditions tracked in the production rollout plan (Section 20). |
| Fail | One or more Must-have criteria scored Not Met without written waiver. Outcome documented, environment decommissioned (Section 21), and joint review held to determine next steps. |

###### 8.2 Early-Exit Triggers

Either party may invoke an early exit under the conditions agreed below. Early exit is not failure — it is a planned pause to reset scope.

[Early-exit trigger 1]

[Early-exit trigger 2]

[Add further triggers as required]

#### 9. Use Cases to Be Validated

| ID | Use Case | Description | Product(s) |
| --- | --- | --- | --- |
| UC-01 | [Use case title] | [Describe the scenario tailored to the customer’s environment and risk priorities] | [Product(s)] |
| UC-02 | [Use case title] | [Description] | [Product(s)] |
| UC-03 | [Use case title] | [Description] | [Product(s)] |
| UC-04 | [Use case title] | [Description] | [Product(s)] |

#### 10. Test Data & Sample Set Definition

Realistic, representative test data is the most common cause of PoV slippage. Both parties agree to the corpus definition below before Week 4. Malware samples are handled per Section 17.

| Data Set | Purpose | Source / Owner |
| --- | --- | --- |
| [Data set] | [Purpose] | [Owner] |
| [Data set] | [Purpose] | [Owner] |
| [Data set] | [Purpose] | [Owner] |
| [Data set] | [Purpose] | [Owner] |

Volume targets and handling rules:

[Minimum number of files per data set, size range, file-type coverage]

[Storage, access, and destruction rules — link to Section 17]

#### 11. Compliance & Control Mapping

Map each in-scope OPSWAT capability to the customer’s applicable regulatory or framework controls. The final PoV report references this mapping so the customer can use the results as audit evidence.

| Framework / Regulation | Control Reference | OPSWAT Capability Demonstrated | PoV Criterion # |
| --- | --- | --- | --- |
| [Framework] | [Control / clause ref] | [Capability] | [#] |
| [Framework] | [Control / clause ref] | [Capability] | [#] |
| [Framework] | [Control / clause ref] | [Capability] | [#] |

#### 12. PoV Timeline & Milestones

The PoV is structured in five phases with weekly check-in meetings every Wednesday (30 minutes) and a bi-weekly steering committee (30 minutes) for management-level progress review.

| Phase | Activity | Description | Target Date |
| --- | --- | --- | --- |
| Week 0 | [Activity] | [Description] | [Date] |
| Week 1 | [Activity] | [Description] | [Date] |
| Weeks 2–3 | [Activity] | [Description] | [Date] |
| Weeks 4–6 | [Activity] | [Description] | [Date] |
| Weeks 7–8 | [Activity] | [Description] | [Date] |
| Close-out | PoV Debrief & Sign-off | Final results review, formal sign-off on success criteria, PoV report delivery, next-steps agreement (Section 20). | [Date] |

#### 13. Governance, Communication & Escalation

###### 13.1 Cadence & Channels

| Mechanism | Description |
| --- | --- |
| Weekly Technical Check-in | 30-minute meeting every Wednesday to review progress, address technical blockers, and plan the week ahead. |
| Bi-Weekly Steering Committee | 30-minute strategic review every two weeks with managers and sponsors. Focuses on PoV progress, key decisions, risk escalation. |
| Shared Tracking Document | Collaboratively maintained log of open items, technical questions, decisions, and actions. Real-time access for all stakeholders. |
| Dedicated Collaboration Channel | Teams or Slack channel for day-to-day communication and rapid resolution of operational questions. |
| Change Request Log | Any in-flight change to scope, criteria, or timeline is logged and signed off by both project sponsors before being adopted. |

###### 13.2 Escalation Path

Issues are escalated in the order below. The first contact in each level should be reached within the response SLA; failing that, escalate to the next level.

| Level | OPSWAT Contact | Customer Contact | Response SLA | Use For |
| --- | --- | --- | --- | --- |
| L1 | [Name — email — phone] | [Name — email — phone] | [SLA] | [Use] |
| L2 | [Name — email] | [Name — email] | [SLA] | [Use] |
| L3 | [Name — email] | [Name — email] | [SLA] | [Use] |
| Out-of-hours / critical | [Contact] | [Contact] | [SLA] | [Use] |

#### 14. Roles & Responsibilities

| Role | Name | Responsibilities |
| --- | --- | --- |
| OPSWAT Account Executive (RSM) | [Name] | Commercial lead, executive sponsor, escalation point, timeline management. |
| OPSWAT Solutions Engineer (SE) | [Name] | Technical deployment, configuration, testing support, PoV documentation. |
| OPSWAT SE Manager | [Name] | Technical oversight, escalation point, peer review of report. |
| Customer Executive Sponsor | [Name] | Executive sign-off, stakeholder alignment, final go/no-go decision. |
| Customer Project Sponsor | [Name] | Day-to-day owner of the PoV outcome, decision-maker on scope/timeline. |
| Customer IT Lead | [Name] | Environment access, network/firewall changes, VM provisioning. |
| Customer OT / Security Lead | [Name] | OT network access, security tool integration, use-case validation. |
| Customer SOC / SIEM Lead | [Name] | SIEM integration testing; notified before malware samples enter PoV VLAN. |
| Customer Compliance / Audit Lead | [Name] | Review compliance mapping (Section 11), input on audit evidence. |
| [Additional Role] | [Name] | [Responsibility] |

#### 15. RACI Matrix

R = Responsible for execution   |   A = Accountable for approval   |   C = Consulted for expertise   |   I = Informed of outcome

| Activity / Task | Customer Tech | Customer Mgr | OPSWAT Tech | OPSWAT Mgr |
| --- | --- | --- | --- | --- |
| Definition of Success Criteria & Thresholds | C | A | C | I |
| Sign-off on Assumptions & Out-of-Scope | C | A | C | A |
| Infrastructure & Prerequisites Preparation | R | A | C | I |
| Test Data Corpus Definition | C | A | R | I |
| MetaDefender Core Installation | C | I | R | A |
| ICAP / MFT / Kiosk Configuration | C | I | R | A |
| Performance Tuning & Optimisation | C | I | R | A |
| Execution of Functional Tests | R | A | C | I |
| Validation of Success Criteria | C | R | C | A |
| Weekly Technical Check-ins | R | I | R | I |
| Steering Committee Meetings | C | R | C | R |
| Final Report & Sign-off | C | A | R | A |
| Decommissioning & Wind-down | R | A | C | I |

#### 16. Technical Prerequisites & Installation Requirements

All items below must be confirmed and provisioned PRIOR to PoV kick-off to avoid delays. Complete one subsection (16.1, 16.2, …) per OPSWAT product in scope. Specifications should be sourced directly from the relevant OPSWAT product documentation.

###### 16.1 [Product Name] — Prerequisites

Duplicate this subsection for each additional in-scope product.

Supported Operating Systems

| Windows | Linux |
| --- | --- |
| [Supported Windows versions] | [Supported Linux distributions / versions] |

Hardware Requirements

| Configuration / Sizing | CPU Cores | RAM | Free Disk Space |
| --- | --- | --- | --- |
| [Configuration] | [#] | [# GB] | [# GB] |
| [Configuration] | [#] | [# GB] | [# GB] |
| [Configuration] | [#] | [# GB] | [# GB] |

Software / Framework Dependencies

[Dependency — e.g., .NET Framework version, Visual C++ redistributable, runtime]

[Dependency]

[Add further dependencies as required]

Database Requirements (if applicable)

[Supported database engine and version]

[Required permissions for the installation / service account]

[Authentication mode and notes]

[Sizing and placement guidance]

Ports & Whitelisting

| Service / Component | Port | Firewall Rule / Notes |
| --- | --- | --- |
| [Service] | [#] | [Internal / external / required] |
| [Service] | [#] | [Internal / external / required] |
| [Service] | [#] | [Internal / external / required] |

Network URLs — must be whitelisted

[URL — purpose]

[URL — purpose]

[Add further URLs as required]

Other Notes

[Performance / storage guidance — e.g., SSD recommended, IOPS targets]

[Anti-virus exclusion paths]

[Licensing notes — online activation vs offline licence file]

[Add further product-specific notes as required]

###### 16.2 Network Requirements (All Components)

Document all inter-component and external flows required for the PoV. Submit firewall change requests using this table.

| Source | Destination | Port(s) / URL | Purpose |
| --- | --- | --- | --- |
| [Source] | [Destination] | [Port / URL] | [Purpose] |
| [Source] | [Destination] | [Port / URL] | [Purpose] |
| [Source] | [Destination] | [Port / URL] | [Purpose] |
| [Source] | [Destination] | [Port / URL] | [Purpose] |
| [Source] | [Destination] | [Port / URL] | [Purpose] |

###### 16.3 General Pre-Kick-off Checklist

[Check 1]

[Check 2]

[Check 3]

[Check 4]

[Check 5]

[Check 6]

[Check 7]

#### 17. Data Handling, Confidentiality & Security

The PoV environment may contain customer data and malware samples. Handling rules below apply for the duration of the engagement and beyond.

| Topic | Handling |
| --- | --- |
| Customer data residency | All customer files processed in the PoV remain within [Customer Name]’s environment. OPSWAT does not export customer files. |
| Test malware samples | Stored encrypted; accessed only from the PoV VLAN; SOC notified before use; destroyed at PoV close. |
| Logs and reports | Scan reports may be shared with OPSWAT SE for analysis; sensitive metadata redacted on request. |
| Credentials and secrets | Service-account credentials shared via the customer’s approved secret-sharing method; rotated at PoV close. |
| Confidentiality | Both parties operate under the NDA referenced in [contract / MSA #]. All PoV materials marked Confidential. |
| Data retention | All customer data, scan logs, and test artefacts deleted from OPSWAT-managed systems within [N] days of close. |
| Privacy / personal data | If personal data is present in test files, customer confirms lawful basis under [GDPR / local equivalent]. Test files should be anonymised where possible. |

#### 18. Training & Knowledge Transfer

Knowledge transfer is built into the PoV — by close-out the customer team should be able to operate the platform unaided.

| Session | Audience | Outcome |
| --- | --- | --- |
| [Session Name] | [Audience] | [outcome] |
| [Session Name] | [Audience] | [outcome] |
| [Session Name] | [Audience] | [outcome] |
| [Session Name] | [Audience] | [outcome] |
| [Session Name] | [Audience] | [outcome] |

#### 19. Risk & Issue Log

Track risks and issues throughout the PoV. Update likelihood and status as the engagement progresses.

| # | Risk / Issue | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| 1 | [Risk / issue] | [L/M/H] | [L/M/H] | [Mitigation] |
| 2 | [Risk / issue] | [L/M/H] | [L/M/H] | [Mitigation] |
| 3 | [Risk / issue] | [L/M/H] | [L/M/H] | [Mitigation] |
| 4 | [Risk / issue] | [L/M/H] | [L/M/H] | [Mitigation] |

#### 20. Post-PoV Next Steps & Conversion Plan

The PoV ends; the journey doesn’t. This section sets out the commercial, technical, and operational path from a successful PoV into production.

| Workstream | Activity |
| --- | --- |
| Commercial | OPSWAT RSM to present production quote within [X] working days of sign-off; align with customer procurement process. |
| Architecture | Joint workshop to scale PoV design to production: HA / clustering, Central Management, sizing per real volumes. |
| Production deployment | Statement of Work for professional-services engagement: timeline, milestones, acceptance criteria. |
| Operational readiness | Runbook, on-call procedure, alerting integration, change-management process documented. |
| Support transition | Production support contract activated; my.opswat.com accounts provisioned for nominated admins. |
| Training & enablement | Formal OPSWAT Academy course bookings for the wider customer team. |
| Future phases | Track Out-of-Scope items (Section 5.2) for inclusion in subsequent phases (e.g., Central Management, additional Kiosks, external MFT). |

#### 21. Decommissioning & Wind-Down

Applies whether the PoV passes, partially passes, or fails. Both parties agree the following at close-out:

OPSWAT software uninstalled from PoV VMs OR PoV licences converted to production within [N] days of sign-off.

Physical Kiosk hardware (if loaned) returned via tracked shipping within [N] days.

PoV licence keys deactivated and returned in my.opswat.com.

Customer-provided test data and any malware samples securely deleted from PoV systems and OPSWAT-managed analysis stores.

PoV-specific service accounts and AD groups disabled.

Firewall rules opened for the PoV reviewed; temporary rules closed.

Shared collaboration channel archived; final PoV report stored in [agreed location].

#### 22. PoV Agreement & Sign-Off

By signing below, both parties confirm that they have reviewed and agreed to the scope, success criteria, timeline, and responsibilities defined in this document. Any changes post-signature require written agreement from both parties.

| OPSWAT Representative Name: Title: Signature: Date: | Customer Representative Name: Title: Signature: Date: |
| --- | --- |

#### 23. Appendix

###### 23.1 OPSWAT Product References

MetaDefender Core — https://www.opswat.com/products/metadefender/core

MetaDefender Kiosk — https://www.opswat.com/products/metadefender/kiosk

MetaDefender Managed File Transfer — https://www.opswat.com/products/metadefender/managed-file-transfer

MetaDefender ICAP Server — https://www.opswat.com/products/metadefender/icap-server

###### 23.2 Test File Repository

[Link to agreed test files, EICAR samples, CDR test documents, and OT traffic PCAPs — share via secure channel prior to kick-off.]

###### 23.3 Glossary

| Term | Definition |
| --- | --- |
| CIP | Critical Infrastructure Protection. |
| MD Core (MDC) | MetaDefender Core — multi-engine malware scanning and Deep CDR engine platform. |
| MD Kiosk (MDK) | MetaDefender Kiosk — portable-media scanning appliance / software. |
| MD MFT | MetaDefender Managed File Transfer — secure, policy-driven file transfer with embedded scanning. |
| MD ICAP | MetaDefender ICAP Server — Internet Content Adaptation Protocol server for transparent web upload inspection. |
| Deep CDR | Deep Content Disarm and Reconstruction — detection-agnostic file sanitisation. |
| CDR | Content Disarm and Reconstruction (general term). |
| DCDR | Legacy abbreviation for Deep CDR; prefer “Deep CDR”. |
| Multi-scanning | Concurrent file analysis by multiple antimalware engines. |
| SBOM | Software Bill of Materials. |
| DLP / PDL | Data Loss Prevention / Proactive Data Loss Prevention (OPSWAT module name). |
| COO | Country of Origin — file-origin policy control. |
| RBAC | Role-Based Access Control. |
| OOBE | Out-of-Box Experience — initial setup wizard. |
| EICAR | Standard anti-virus test file (eicar.com); harmless string used to verify AV operation. |
| IT / OT | Information Technology / Operational Technology. |
| ICS | Industrial Control Systems. |
| NIS2 / IEC 62443 / NIST CSF / NERC CIP | Regulatory and security frameworks commonly applicable to critical infrastructure. |
| RACI | Responsibility assignment matrix (Responsible, Accountable, Consulted, Informed). |

###### 23.4 Document Change Log

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| v4.0 | [Date] | [Author] | Initial template release. |